# Daily Progress Report

Project Title: College Management System

Report Date: September 27, 2024

Leader Name: Shubham Zomabde

Co-leader: Siddhant Tagare

Member 1: Snehal Pawar

Member 2: Kaushalya Kurhade

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date | Team Member | Task Assigned | Progress Made | Remarks |
| Sept 27, 2024 | Shubham (Leader) | Template Search | Find a Template and send it to Siddhant to edit | work done |
|  | Siddhant Tagare (Co-leader) | Edited website template | Template editing completed | Looks good |
|  | Snehal Pawar (Member 1) | Template Search | Find good template | Work done |
|  | Kaushlya Kurhade (Member 2) | Template Search | Find good template | Work done |
| Sept 28, 2024 | Shubham | Reviewed team progress | Feedback provided to all members | Improvements needed |
|  | Siddhant Tagare | Edit department  module | Integration completed | Check for responsive |
|  | Snehal Pawar | Created icons for navigation | Icons created and implemented | Color scheme to be aligned |
|  | Kaushlya Kurhade | Tested student module | Work in process | Work done |
| Sept 30, 2024 | Shubham (Leader) | Added subject models and displayed a static list of subjects. | Completed list  finished the subject list and buttons for specific actions. | Crud pending |
|  | Siddhant Tagare (Co-leader) | Added department module. | Completed static list  buttons for specific actions | Pending dynamic response |
|  | Snehal Pawar (Member 1) | Adjusted the sidebar according to different levels. Worked on the static functionality of adding students. | Finished the faculty list and buttons for specific actions. | Pending dynamic response |
|  | Kaushalya Kurhade (Member 2) | Student list and buttons add | Finished student list and buttons for specific actions. | Pending dynamic response |
| Oct 1, 2024 | Shubham Zombade | the subject list and buttons for specific actions, CRUD functionality add | Finished Crud,  And Dynamic responses | Complete Task |
|  | Siddhant Tagare | department module with Crud | Finished, Dynamic responses | Complete Task |
|  | Snehal Pawar | Faculty module with Crud | Finished Dynamic responses | Complete Task |
|  | Kaushalya Kurhade | Student module with Crud | Finished  department module with Crud | Complete Task |

## Summary of Daily Progress

The team has made steady progress, completing key tasks like CRUD. The team is preparing for the final presentation to stakeholders.