Daily Progress Report

Project Title: College Management System

Report Date: October 4, 2024

Leader Name: Shubham Zomabde

Co-leader: Siddhant Tagare

Team Members:

- Snehal Pawar

- Kaushalya Kurhade

# Summary of Progress

The team has made significant strides towards project completion. Key tasks such as CRUD functionality and session management have been finalized. Each team member has shown dedication, contributing effectively to ensure smooth progress. The project is now undergoing final testing and review, preparing for stakeholder presentation.

# Daily Task Summary

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date | Team Member | Task | Progress Made | Remarks |
| Sept 27, 2024 | Shubham Zomabde (Leader) | Searched for template and shared with team | Task completed | Good initiative, clear communication with team. |
| Sept 27, 2024 | Siddhant Tagare (Co-leader) | Edited website template | Template editing completed | Great attention to detail, template looks good. |
| Sept 27, 2024 | Snehal Pawar | Searched for suitable templates | Task completed | Efficient work, found relevant templates quickly. |
| Sept 27, 2024 | Kaushalya Kurhade | Searched for templates | Task completed | Thorough search, found multiple options. |
| Sept 28, 2024 | Shubham Zomabde | Reviewed team progress, provided feedback | Feedback provided, improvements suggested | Constructive feedback provided to improve project. |
| Sept 28, 2024 | Siddhant Tagare | Edited department module, integration completed | Task completed | Integration well-handled, responsive design ensured. |
| Sept 28, 2024 | Snehal Pawar | Created icons for navigation | Icons created and implemented | Creative icons, but color alignment needed. |
| Sept 28, 2024 | Kaushalya Kurhade | Tested student module | Work in progress | Testing underway, good progress so far. |
| Sept 30, 2024 | Shubham Zomabde | Added subject models and static list display | Completed subject list, CRUD pending | Impressive work on structuring subject list. |
| Sept 30, 2024 | Siddhant Tagare | Added department module | Static list completed, buttons pending | Department module shaping up well. |
| Sept 30, 2024 | Snehal Pawar | Adjusted sidebar and worked on student functionality | Faculty list and buttons completed | Sidebar design fits well, student functionality progressing. |
| Sept 30, 2024 | Kaushalya Kurhade | Worked on student list | Task completed | Student list implementation solid. |
| Oct 1, 2024 | Shubham Zomabde | Added subject CRUD functionality | Completed CRUD and dynamic responses | Excellent work on subject CRUD. |
| Oct 1, 2024 | Siddhant Tagare | Completed department CRUD | Finished dynamic responses | Good work on CRUD integration for department. |
| Oct 1, 2024 | Snehal Pawar | Faculty module CRUD completed | Finished dynamic responses | Faculty module is now functional. |
| Oct 1, 2024 | Kaushalya Kurhade | Student module CRUD completed | Finished CRUD | Great job finishing student CRUD. |
| Oct 3, 2024 | Shubham Zomabde | Tested subject CRUD | Updated minor changes, task completed | Efficient testing and error handling. |
| Oct 3, 2024 | Siddhant Tagare | Tested department cross-functionality | Minor errors fixed, task completed | Cross-functionality working well, good error fixing. |
| Oct 3, 2024 | Snehal Pawar | Tested faculty module and added login form | Updates and cross-checks completed | Login form integration done smoothly. |
| Oct 3, 2024 | Kaushalya Kurhade | Tested student module and added login form | Task completed | Good work on login form and student module testing. |
| Oct 4, 2024 | Shubham Zomabde | Reviewed entire project, added session handling | Final review done, session added | Comprehensive project review, sessions handled well. |
| Oct 4, 2024 | Siddhant Tagare | Added session handling to department | Task completed | Session management implemented successfully. |
| Oct 4, 2024 | Snehal Pawar | Added session handling to faculty module | Task completed | Faculty sessions working as expected. |
| Oct 4, 2024 | Kaushalya Kurhade | Added session handling to student module | Task completed | Good job on session handling in student module. |